# MedSync Smart Dispenser

Product Incubator Plan

# Executive Summary

| Product Name | MedSync Smart Dispenser |
| --- | --- |
| Category | Connected Medical Device / Digital Health |
| Target Market | Home healthcare, elderly care, chronic disease management |
| Timeline | 12-18 months to market |
| Regulatory | FDA Class II Medical Device (510(k)) |

The MedSync Smart Dispenser is a connected medication management system featuring 20 dedicated compartments for various medications (tablets, capsules, pills). The device integrates with a mobile application for prescription management, automated scheduling, and precise dose dispensing with real-time adherence monitoring.

# Phase 1: Conceptualization & Design

## Problem Statement

Medication non-adherence is a critical healthcare challenge:

50% of patients with chronic diseases do not take medications as prescribed

$528 billion annual cost of medication non-adherence in the US

125,000 deaths annually attributed to non-adherence

30-50% of hospital readmissions linked to medication issues

## Target Users

| User Type | Needs | Pain Points |
| --- | --- | --- |
| Elderly patients | Simple interface, loud alerts, easy loading | Complex regimens, forgetfulness, dexterity issues |
| Chronic disease patients | Multi-med management, timing precision | Polypharmacy confusion, missed doses |
| Caregivers | Remote monitoring, refill alerts | Cannot be present 24/7, anxiety |
| Healthcare providers | Adherence data, intervention triggers | Limited visibility between visits |

## Core Features (MVP)

20-Compartment Storage System - Individual sealed compartments for different medications with ~30-day supply per compartment

Precision Dispensing Mechanism - Stepper motor-driven system with optical/weight sensors for pill counting

Mobile Application (iOS/Android) - Prescription upload, schedule configuration, remote dispense, adherence dashboard

Connectivity - Wi-Fi (primary), Bluetooth LE (backup), optional LTE cellular

Alert System - On-device LEDs and audio, app push notifications, SMS/call escalation to caregivers

## Product Specifications

| Dimensions | 12" x 10" x 6" (305 x 254 x 152 mm) |
| --- | --- |
| Weight | 3-4 lbs (1.4-1.8 kg) |
| Compartments | 20 individual compartments |
| Capacity per Compartment | ~60 medium tablets |
| Pill Size Range | 4mm to 22mm diameter |
| Power | 12V/2A AC adapter + Li-ion battery backup |
| Battery Backup | 24-48 hour standby |
| IP Rating | IPX1 (drip-proof) |

# Phase 2: Intellectual Property Assessment

## Prior Art Analysis

Key patents identified in the medication dispensing space:

| Patent | Title | Relevance |
| --- | --- | --- |
| US7359765B2 | Electronic Pill Dispenser | High - similar feature set |
| US5752621A | Smart Automatic Medication Dispenser | Medium - older patent |
| US20220096330A1 | Smart Pill Dispenser | High - modern connected device |
| US20220375564A1 | Smart Medication Dispenser | High - directly relevant |
| US20140358278A1 | Smart Automated Pill Dispenser | High - monitoring features |

## IP Strategy Recommendations

Provisional Patent Application - File on novel UI/UX elements and loading workflow

Design Patents - Protect distinctive device appearance

Trade Secrets - Pill counting algorithms, scheduling optimization

Trademark - "MedSync" brand registration

Disclaimer: This is a preliminary assessment, not legal advice. Consult a registered patent attorney.

# Phase 3: Technical Planning

## Hardware Bill of Materials

| Component | Part Example | Qty | Est. Cost |
| --- | --- | --- | --- |
| Microcontroller | ESP32-WROOM-32E | 1 | $3.50 |
| Stepper Motor | 28BYJ-48 | 2-4 | $2.00 |
| Stepper Driver | ULN2003 or DRV8825 | 2-4 | $1.50 |
| Servo Motor | SG90 or MG996R | 1-2 | $3.00 |
| IR Break-beam Sensor | ITR9608 | 4-8 | $0.50 |
| Load Cell + HX711 | 5kg load cell | 1 | $5.00 |
| OLED Display | SSD1306 128x64 | 1 | $4.00 |
| Buzzer/Speaker | Piezo | 1 | $1.50 |
| RGB LED Strip | WS2812B | 1 | $3.00 |
| RTC Module | DS3231 | 1 | $2.00 |
| Li-ion Battery | 18650 + BMS | 1 | $8.00 |
| Power Supply | 12V 2A adapter | 1 | $5.00 |
| PCB | Custom design | 1 | $15.00 |
| Enclosure | Custom molded | 1 | $25.00 |
| Compartments | Custom molded | 20 | $1.00 ea |
| Misc Hardware | Screws, wires, etc. | - | $10.00 |

Estimated Prototype BOM: $120-150 per unit

Estimated Production BOM (1,000 units): $45-65 per unit

## Software Stack

Embedded Firmware: ESP-IDF or Arduino framework with FreeRTOS

Mobile Application: React Native (iOS/Android) with Firebase

Cloud Backend: AWS (Lambda, DynamoDB, IoT Core) - HIPAA compliant

Security: TLS 1.3 encryption, secure boot, OTA firmware updates

# Phase 4: Prototyping Strategy

| Phase | Scope | Timeline | Budget |
| --- | --- | --- | --- |
| Alpha | Mechanism proof-of-concept, basic firmware | 8-12 weeks | $2,000-3,000 |
| Beta | Full features, app integration, user testing | 12-16 weeks | $10,000-15,000 |
| Pilot | Pre-production for clinical validation | 8-12 weeks | $25,000-40,000 |

# Phase 5: Manufacturing & Supply Chain

## Cost Estimates at Scale

| Volume | BOM Cost | Assembly | Total COGS | Suggested MSRP |
| --- | --- | --- | --- | --- |
| 100 units | $85 | $35 | $120 | $299 |
| 1,000 units | $55 | $20 | $75 | $199 |
| 10,000 units | $40 | $12 | $52 | $149 |

# Phase 6: Regulatory & Compliance

## FDA Classification

Expected Classification: Class II Medical Device

Regulatory Pathway: 510(k) Premarket Notification

Estimated 510(k) Timeline: 6-12 months

Estimated 510(k) Cost: $50,000-150,000

## Additional Certifications Required

| Certification | Requirement | Est. Cost |
| --- | --- | --- |
| FCC Part 15 | Radio emissions (Wi-Fi, BLE) | $3,000-5,000 |
| CE Mark | European market | $10,000-20,000 |
| UL/CSA | Electrical safety | $10,000-15,000 |
| HIPAA | Data privacy | Operational |
| ISO 13485 | Quality management | $20,000-50,000 |

# Phase 7: Business & Legal Structure

Recommended Entity: Delaware C-Corporation (preferred by investors)

## IP Filings

| Filing | Timeline | Est. Cost |
| --- | --- | --- |
| Provisional Patent | Before public disclosure | $3,000-5,000 |
| Utility Patent | Within 12 months of provisional | $15,000-25,000 |
| Design Patent | Alongside utility | $2,000-4,000 |
| Trademark | Before launch | $1,000-2,000 |

# Phase 8: Go-to-Market Strategy

## Competitive Landscape

| Competitor | Price | Key Features | Weakness |
| --- | --- | --- | --- |
| Hero Health | $99 + $30/mo | 10 slots, app, sorting | Subscription required |
| MedMinder Maya | $50/mo | Locked dispenser, monitoring | No ownership |
| PillPack (Amazon) | Pharmacy service | Pre-sorted packets | Not a device |
| TabTimer | $50-150 | Simple timers | No smart features |
| Philips | Enterprise | Hospital-grade | Not consumer |

## MedSync Differentiation

20 compartments (vs. typical 7-10)

One-time purchase option (vs. subscription-only)

Prescription OCR integration for easy setup

Multi-medication simultaneous dispensing

## Pricing Strategy

Hardware: $149-199 MSRP

Optional Premium Subscription: $9.99/month (advanced analytics, pharmacy integration, cellular backup)

# Phase 9: Financial Projections

## Development Budget

| Phase | Cost Range |
| --- | --- |
| Product Development | $150,000 - 250,000 |
| Regulatory (510k) | $75,000 - 150,000 |
| Tooling & Manufacturing Setup | $100,000 - 200,000 |
| Initial Inventory (1,000 units) | $75,000 - 100,000 |
| Marketing & Launch | $50,000 - 100,000 |
| TOTAL TO LAUNCH | $450,000 - 800,000 |

## 3-Year Revenue Projections

| Year | Units Sold | Hardware Rev | Subscription Rev | Total |
| --- | --- | --- | --- | --- |
| 1 | 2,000 | $350,000 | $60,000 | $410,000 |
| 2 | 8,000 | $1,200,000 | $400,000 | $1,600,000 |
| 3 | 20,000 | $2,800,000 | $1,200,000 | $4,000,000 |

Document generated by Product Incubator Skill | February 2026 | Version 1.0